USAF EMS STEPS AND METRICS (JANUARY 2005)

(Highlighted Areas Are Critical Elements for Start-Up Implementation by 31 Dec 05)

| ISO 14001:2004 | AF EMS Guidance Steps (Modules I - III) | DoD/AF Metrics |
| --- | --- | --- |
| 4.2 | Environmental Policy | Policy Statement | 31 Oct 03 |
| 4.1 | General Requirements (Including Scope) | Planning - Implementation Plan (Including Scope) | 31 Mar 04 |
| 4.3 | Planning |  |  |
| 4.3.1 | Environmental Aspects | 1 | Update or Complete the CSI (Optional) |  |
|  |  | 2 | Identify Non-CSI Aspects (Optional) |  |
|  |  | 3 | Develop the Environmental Aspect Inventory (Using Steps 1/2 If Available) |  |
| 4.3.2 | Legal and Other Requirements | 4 | Assess Relative Cost |  |
|  |  | 5 | Assess Environmental Risk |  |
|  |  | 6 | Assess Regulatory Implications |  |
|  |  | 7 | Assess Potential Mission Degradation |  |
|  |  | 8 | Assess Community Concern |  |
|  |  | 9 | Determine Overall Impact Score |  |
| 4.3.3 | Objectives, Targets, and Programs | 10 | Extract Significant Environmental Aspects | 30 Jun 04 |
|  |  | 11 | Establish Draft Objectives and Targets |  |
|  |  | 12 | Formalize Objectives and Targets |  |
|  |  | 13 | Develop Draft Environmental Management Plans (EMPs) |  |
|  |  | 14 | Finalize the EMPs |  |
| 4.4 | Implementation and Operation | Implementation and Operation |  |
| 4.4.1 | Resources, Roles, Responsibility, and Authority | 15 | Assign an EMS Coordinator |  |
|  |  | 16 | Defining Responsibilities in Supporting Positions |  |
| 4.4.2 | Competence, Training, and Awareness | 17 | Identify Training Needs |  |
|  |  | 18 | Conducting EMS Awareness Training | 31 Mar 05 |
|  |  | 19 | Conducting EMS Senior Leader Training |  |
|  |  | 20 | Conducting EMS Practitioner Training |  |
| 4.4.3 | Communication | 21 | Clarify and Document Installation-Specific Communication Roles |  |
| 4.4.4 | Documentation | 22 | Identify EMS Documents |  |
| 4.4.5 | Control of Documents | 23 | Document Management Using an EMS Website |  |
|  |  | 24 | Formalizing EMS Document Control |  |
| 4.4.6 | Operational Control | 25 | Identify Operational Controls |  |
|  |  | 26 | Develop and Implement Administrative Operational Controls |  |
|  |  | 27 | Install Physical and Engineering Controls |  |
| 4.4.7 | Emergency Preparedness and Response | 28 | Identify Emergency Response Plans and Procedures |  |
|  |  | 29 | Review and Update Emergency Response Plans and Procedures |  |
|  |  | 30 | Test Emergency Response Plans and Procedures |  |
| 4.5 | Checking | Checking and Corrective Action |  |
| 4.5.1 | Monitoring and Measurement | 31 | Track Performance Measures |  |
|  |  | 32 | Conduct Compliance Assessments |  |
|  |  | 33 | Track Operational Controls |  |
|  |  | 34 | Track Equipment Calibration |  |
| 4.5.2 | Evaluation of Compliance | 35 | Formalize the EMS Assessment Program/Process |  |
| 4.5.5 | Internal Audit |  |  |  |
|  |  | 36 | Conduct the EMS Assessment |  |
|  |  | 37 | Compile the EMS Assessment Report |  |
| 4.5.3 | Nonconformity, Corrective Action, and Preventive Action | 38 | Implement the Corrective Action Process |  |
| 4.5.4 | Control of Records | 39 | Review Existing Records Management Directives |  |
|  |  | 40 | Apply Existing Records Management Directives |  |
| 4.6 | Management Review | Management Review |  |
|  |  | 41 | Plan the Management Review |  |
|  |  | 42 | Conduct the Management Review | 31 Dec 05 |
|  |  | 43 | Maintaining Personnel Interest/Commitment/Enthusiasm |  |
|  |  | 44 | Keeping the EMS Properly Updated |  |
|  |  | Self-Declaration | 31 Dec 05 |